## Slide 1
gba-studio
An AI that builds Game Boy Advance games — and proves they actually run.
THE PLAN
HOW IT WORKS
WHERE IT STANDS
Visual overview · sources: SYSTEM_PLAN.md · README.md · TASKS.md

## Slide 2
Why it exists
AI-generated GBA code compiles cleanly — then hides game-breaking hardware bugs.
✓
Compiles clean
No errors. The build passes. Everything looks fine.
✗
Runs broken
Invalid VRAM / OAM writes, DMA misuse, interrupt races — all silent at compile time, fatal at runtime.
The founding bug: a real Cannot Store8 to OAM corruption bug was found sitting untouched inside a real homebrew repo — invisible to the compiler.
The fix: an agent that verifies the game RUNS — not just that it compiles.
README.md — Why this exists

## Slide 3
The big idea
A browser IDE that drives a Claude agent to build GBA games — compiling and hardware-verifying every change inside a disposable sandbox.
1
Chat-driven code
Describe the game; the agent writes the Butano / C++.
2
Verified, not just compiled
Every change must build AND run clean before “done.”
3
Live emulator
The real mGBA runs your game in the browser, instantly.
4
Asset pipeline
PNG → GBA tiles, with hardware-constraint checks on import.
SYSTEM_PLAN.md §1.0 — one-paragraph shape

## Slide 4
The loop that makes it different
1
Chat
2
Write code
3
Build
4
Verify
5
Screenshot
↻ repeat until build + verify + screenshot all pass
The agent can't say “done” until build + verify + screenshot all pass (a hard, un-skippable hook).
Screenshots go back into Claude’s context — it literally looks at its own game and fixes what’s wrong.
Catching this class of hardware bug is the moat — the loop makes it impossible to skip.
SYSTEM_PLAN.md §1.2 — the core loop

## Slide 5
How it’s built — three layers
Browser (SPA)
Chat · Code (Monaco) · Assets · mGBA-WASM live preview
WebSocket
Control plane
(Node / TS)
Agent runner (Claude SDK) · Sessions · Auth · Billing
Postgres · S3 storage · Git host
exec API (authed)
Session microVM
(1 per session)
devkitARM + Butano + grit + headless mGBA + your project
Fly / Firecracker · NO network egress
Key isolation
The agent runs in the control plane — never in the VM. The API key stays away from untrusted, agent-written code.
One rule = safety
Zero network egress from the VM kills exfiltration, crypto-mining callbacks, and SSRF in one stroke.
Same core, twice
The server mGBA verifies; the browser mGBA previews — same emulator, so what’s verified is what you see.
SYSTEM_PLAN.md §1.0 / §1.7 — architecture & isolation

## Slide 6
Six building blocks
1
Toolchain image
Compiler + emulator baked into one container. Built first — nothing works without it.
2
Agent backend
Claude Agent SDK + a small fixed tool set: edit, build, verify, screenshot.
3
Live preview
gbajs3 mGBA-WASM runs the compiled ROM right in the browser.
4
Asset pipeline
PNG → grit → GBA tiles, plus a hardware constraint validator.
5
Storage & auth
Projects are git repos; GitHub login; Stripe metered billing.
6
Frontend shell
Chat + code + emulator + assets, tied together in one React UI.
SYSTEM_PLAN.md §1.1–§1.6 — components A–F

## Slide 7
The one honest caveat — AI art
Code has a tight feedback loop (compile → verify → fix). Art doesn’t — so the plan is honest about it.
TRACTABLE
Static sprites
A single 16×16 potion or 32×32 character under GBA limits.
MEDIUM
Cohesion
One shared style + palette across a whole game.
UNSOLVED
Animation
Frame-coherent walk cycles that look professional.
v1 promise: AI writes your code and wires up assets you provide. Static-sprite generation ships as a clearly-labeled beta (v1.5). No AI-animation promises.
“We can’t verify beauty — but we can verify legality, and let you pick the winner from a shortlist.”
SYSTEM_PLAN.md §2 — the AI pixel-art problem

## Slide 8
The roadmap — 4 phases, ~6 months
Phase 0
Foundation
Weeks 1–3
Toolchain image, ROM verifier, local dev harness.
Phase 1
Single-user MVP
Weeks 4–10
The full agent loop — “make a Breakout clone” runs in the browser.
Phase 2
Multi-tenant beta
Weeks 11–18
Auth, billing, VM isolation, templates → 20–50 users.
Phase 3
Polish + art beta
Weeks 19–26
AI sprite beta, share links → public launch.
First-playable milestone (~week 6–7): a text prompt → a compiled, verified ROM playing live in the browser. Cheap proof the whole idea works.
SYSTEM_PLAN.md §3 — build roadmap

## Slide 9
Where it stands today
Phase 0 — Foundation, in progress. The hard keystones are already built and independently verified; what’s left is the cloud spike and glue.
Proven — built & verified
✓ Exec/file contract (the keystone) — signed off
✓ verify_rom + test fixtures — verified
✓ Toolchain image + CI smoke tests — verified
✓ Local dev adapter — verified
✓ mGBA-WASM browser spike — GO
Ahead — to do
→ devkitPro licensing sign-off (async)
→ Fly Machines cloud spike + timings
→ Local control-plane stubs
→ End-to-end script (source → ROM → verify)
→ …then Phase 1: the MVP agent loop
TASKS.md — Phase 0 status tracker

## Slide 10
The bets it’s making
1
Local-first
Prove the whole loop on one laptop before spending a dollar on cloud infra.
2
Verify, don’t just compile
The mandatory build+verify+screenshot loop is the moat, not a nice-to-have.
3
Zero VM egress
Security by one rule: the sandbox can’t reach the internet, so it can’t leak.
4
Tokens are the cost
LLM spend is 30–100× the server cost — so prompt caching + model routing come first.
5
Buy over build
Managed VMs, Stripe billing, off-the-shelf auth — spend effort on the loop, not plumbing.
SYSTEM_PLAN.md §1.9 / §4.5 + decision register

## Slide 11
In one line
A tireless junior GBA programmer with a hardware manual — that proves the game runs before it ever says “done.”
Next: finish Phase 0 — licensing sign-off, the Fly Machines spike, and the end-to-end script — then Phase 1: the Breakout MVP milestone.
gba-studio · github.com/Milkstraw/gba-studio